# JLF ERP — Project Estimate & Compensation Analysis

Prepared for: Just Love Forest | Brandon Abbott
Date: February 23, 2026
Model: Claude Opus 4.6 — grounded in verified codebase data

# 1. Verified Project Statistics

All figures below are derived from the actual git repository, file counts, and line-of-code analysis — not estimates.

| Metric | Value |
| --- | --- |
| Total files tracked (git) | 127 |
| Git commits | 17 over 5 days (Feb 18–23, 2026) |
| Backend | 49 Python files ¦ 4,031 LOC |
| → API routes | 25 decorated endpoints (30 logical) |
| → DB models | 9 tables via Alembic migrations |
| → Test suite | 13 tests (auth, webhooks, registration) |
| Frontend | 47 TypeScript/TSX files ¦ 5,725 LOC |
| → Pages/routes | 15 (App Router) |
| → Components | 22 total (17 shadcn/ui + 5 custom) |
| Reference documentation | 4 architecture docs (339 LOC) |
| Design mockup | 680-line JSX prototype |
| PRD | 3 versions + Roadmap v3 (.docx) |
| Total codebase | ~9,756 lines of code |

# 2. Hours Estimate by Phase

Traditional development hours — what this project would take a competent solo developer/consultant working without AI augmentation.

| Phase | Key Deliverables | Hours |
| --- | --- | --- |
| 1. Discovery & Requirements (PM + Consultant) | 3 client interviews, workflow audit, PRD (3 versions), roadmap, competitive analysis, Acuity elimination recommendation | 34 |
| 2. System Architecture (Architect) | Tech stack selection, 9-table data model, 30-endpoint API contracts, 11 ADRs, edge cases, 680-line UI mockup | 40 |
| 3. Backend Development (Full-Stack Engineer) | FastAPI scaffolding, 9 DB models + migrations, JWT + magic link auth, Stripe webhooks, event CRUD, registration system, analytics, co-creator portal, notifications, background scheduler, test suite | 91 |
| 4. Frontend Development (Full-Stack Engineer) | Next.js 16 + TypeScript, design system, 22 components, API client, auth context, 15 pages (login, events, dashboard, attendees, day-of, co-creators, settings, registration form + SSR), demo mode, responsive polish, bug fixes | 103 |
| 5. DevOps & Deployment | Vercel + Railway setup, PostgreSQL provisioning, CI/CD pipeline, custom subdomain routing, CORS/SSL, monitoring | 17.5 |
| 6. Testing, Demo & Launch | E2E testing, Stripe integration tests, data seeding, client demo prep + live delivery, meeting documentation, bug triage, 2-week post-launch support | 42.5 |
| 7. Project Management (ongoing) | Progress reporting, Slack updates, demo coordination, timeline management, scope negotiation | 12 |
| TOTAL |  | 340 hours |

# 3. Compensation Analysis

Rate sources: Arc.dev (2026 freelance rates, 20K+ developers), FreelancerMap (2025 global study), Toptal/Glassdoor ($60–150/hr client billing), Freelancers Union ($120/hr avg PM), FullStack.com (2025 price guide, $50–300/hr range), ZipRecruiter, Upwork.

| Tier | Blended Rate | Total (340 hrs) | Positioning |
| --- | --- | --- | --- |
| Budget | $75/hr | $25,500 | Junior-mid freelancer, US market floor |
| Market | $135/hr | $45,900 | Senior full-stack + PM (Arc.dev median) |
| Premium | $200/hr | $68,000 | Consultant-grade (Toptal top-tier, fractional CTO range) |

# 4. Market Comparisons

## (a) Dev Agency — US Mid-Tier

Source: Clutch.co 2025 Pricing Guide, Binmile Custom Software Cost Analysis (Nov 2025), Gtech ERP Cost Guide (2025)

Typical agency team: PM + Designer + 2 Developers + QA

Agency rate: $150–250/hr

Timeline: 8–14 weeks

Estimated cost: $50,000 – $95,000

Binmile benchmarks: Simple CRUD app $30K–100K. Mid-sized SaaS with dashboards + user roles: $150K–500K. Custom ERP for SMB: $10K–150K (Gtech). This project falls squarely in the $50K–95K range given scope complexity (auth, payments, multi-role access, real-time analytics, notifications).

## (b) Senior Full-Stack Freelancer — Toptal/Upwork

Source: Toptal client billing $60–150/hr (Glassdoor, TeilurTalent 2024). Arc.dev senior full-stack $100–150/hr (North America). Upwork senior: $75–150/hr.

At $100/hr × 340 hrs = $34,000

At $150/hr × 340 hrs = $51,000

But: A Toptal/Upwork freelancer typically does NOT perform PM, strategy consulting, client presentations, or architecture documentation. Those roles require separate hires:

• Freelance PM: $120/hr × 50 hrs = $6,000

• Solutions Architect: $175/hr × 40 hrs = $7,000

Realistic total: $47,000 – $64,000

## (c) Fractional CTO + Contractor

Source: albertosadde.com (2025), nascenia.com (Sep 2025), rubygrowthlabs.com (2025), startupfractionalcto.com. Fractional CTO rates: $150–500/hr. Typical: $250/hr.

• CTO (architecture, strategy, PM, oversight): 90 hrs × $250 = $22,500

• Senior dev (implementation): 250 hrs × $100 = $25,000

Total: $47,500

Note: The CTO wouldn't code. You're paying for two people, plus coordination overhead between them.

# 5. Comparison Summary

| Option | Cost Range | Timeline |
| --- | --- | --- |
| US dev agency (mid-tier) | $50,000 – $95,000 | 8–14 weeks |
| Toptal/Upwork senior + PM + architect | $47,000 – $64,000 | 10–16 weeks |
| Fractional CTO + contractor | $47,500 | 8–12 weeks |
| Solo consultant — market rate | $45,900 | ~6 weeks |
| Solo consultant — premium rate | $68,000 | ~6 weeks |
| Brandon (AI-augmented, actual) | [Your rate] | ~1 week active build |

# 6. AI-Augmented Development — Honest Assessment

Actual build timeline: The core coding sprint was completed in approximately 1 day using 3 parallel AI agents (Claude Code via git worktrees), with architecture and planning in the preceding days.

## What AI Accelerated (40–60% speedup on coding phases)

Boilerplate generation — scaffolding, CRUD endpoints, component setup

Type definitions and API client generation from contracts

Test scaffolding and fixture generation

Repetitive UI patterns — form fields, table columns, card layouts

Bug diagnosis and fix iteration (rapid feedback loops)

## What AI Did NOT Shortcut

Client interviews and requirements gathering (0% speedup)

Architecture decisions — dropping Acuity, data model design, API contracts (10% speedup at best)

Stakeholder communication, demos, meeting preparation (0% speedup)

Debugging integration issues between parallel agent outputs (actually added coordination time)

Design judgment — knowing what looks right, what UX patterns to use (minimal speedup)

Project management, scope negotiation, client relationship (0% speedup)

## Adjusted Hours with AI Tooling

| Category | Traditional | AI-Augmented |
| --- | --- | --- |
| Coding phases (backend + frontend) | 194 hrs | 100–120 hrs |
| Non-coding phases (discovery, arch, PM, DevOps, launch) | 146 hrs | 130 hrs |
| TOTAL | 340 hrs | 230–250 hrs |

Critical point for pricing: The ability to effectively orchestrate AI tools IS a premium skill. Managing 3 parallel agents, maintaining architectural coherence across concurrent branches, reviewing AI output for correctness, and debugging integration conflicts requires senior-level competency. The client pays for the outcome and the expertise to deliver it — not hours typed. A junior developer with the same AI tools would not produce a working system.

# 7. Value to Just Love Forest

## Annual Cost Savings

| Item | Calculation | Annual Savings |
| --- | --- | --- |
| Acuity subscription eliminated | $16–49/month × 12 | $192 – $588 |
| Reconciliation labor eliminated | ~4 hrs/event × $50/hr × 24 events/yr | $4,800 |
| Reduced attendee drop-off | 15–20% recovery × ~$250/ticket × est. 10 recovered/yr | $2,500 |
| Zapier/automation tools eliminated | Variable | $200 – $600 |
| TOTAL ESTIMATED ANNUAL SAVINGS |  | $7,692 – $8,488 |

## Ongoing Operating Cost

Railway (backend + PostgreSQL): $5–20/month

Vercel (frontend, free tier): $0/month

Resend (email, free tier up to 100/day): $0/month

Twilio SMS (optional, day-of only): ~$5/month

Total: $5–25/month ($60–300/year)

ROI: The system pays for its own operating costs within the first month and saves $7,500+/year in labor, subscriptions, and recovered revenue.

# 8. Recommended Pricing Strategy

Don't quote hourly. Quote project value.

What this costs on the open market: $45,000 – $95,000

What a solo senior consultant would charge: $45,900 – $68,000

What you're delivering: A complete, production-ready ERP with 30 API endpoints, 15 frontend pages, Stripe integration, automated notifications, and a real-time dashboard

Your rate: [Insert your number here]

The gap between market rate and your rate reflects the mutual value: Brian gets a custom system at a fraction of market cost. You get a shipped portfolio piece demonstrating full-stack architecture, payment integration, and solo delivery — directly relevant to your career trajectory.

───

Analysis prepared by Echo (Claude Opus 4.6) using verified git repository data, 2025–2026 freelance market research (Arc.dev, Toptal/Glassdoor, FreelancerMap, Clutch.co, Freelancers Union, FullStack.com, ZipRecruiter, Upwork), and ERP industry benchmarks (Gtech, Binmile, Folio3).